## Slide 1: FE Credit BRD Training
Write requirements IT can deliver — without rework
Session 1 of 4

## Slide 2: Learning Objectives
• Write a complete BRD using FE Credit template
• Separate business need from technical solution
• Define testable acceptance criteria
• Pass BRD quality gate (≥ 80%)

## Slide 3: Why We Are Here
• High volume of IT requests from business
• Rework costs: delay, UAT defects, compliance risk
• Goal: faster triage, predictable delivery

## Slide 4: What Is a BRD?
Document describing:
• Business problem
• Outcomes and KPIs
• Business rules and scope
NOT: technical design, vendor selection, project plan

## Slide 5: BRD vs Other Documents
BRD → Business owns
FRD → BA + IT
Technical Design → IT
UAT → Business + QA

## Slide 6: FE Credit Context
• FE ONLINE 2.0, $NAP, SHIELD (customer apps)
• Finacle LMS, CIF, Assure on AWS
• POS/LOS, FirstVision cards, Collections
• ~13k POS, SBV compliance expectations

## Slide 7: Request Journey
Business BRD → BA review → IT triage → Risk (if needed)
→ FRD → Build → UAT → Go-live

## Slide 8: Good vs Bad Request
BAD: 'Build Kafka API to Finacle'
GOOD: 'POS needs same-day approval visibility during customer visit'

## Slide 9: The Golden Rule
Write the PROBLEM and RULES,
not the SYSTEM DESIGN.

## Slide 10: Problem Statement Formula
[Role] cannot [task] because [constraint],
causing [impact].
Example: POS staff cannot confirm approved installment plan during customer visit, causing 18% drop-off.

## Slide 11: Objectives Must Be Measurable
WEAK: Improve customer experience
STRONG: Reduce disbursement TAT from 24h to 4h for POS motorbike loans

## Slide 12: Scope: In AND Out
In scope: what this project delivers
Out of scope: prevents scope creep
Always write both.

## Slide 13: Business Rules — IT Must Not Guess
• Eligibility
• Approval authority
• Cut-off times
• Exceptions
• Customer communication

## Slide 14: Acceptance Criteria
Given [context]
When [action]
Then [expected result]
Minimum 5 per BRD → becomes UAT tests

## Slide 15: Data & Compliance
• Classify data: Public / Internal / Confidential / Restricted
• Complete Section N screening
• Route to Risk if customer data on POS or notifications

## Slide 16: Top 10 BRD Mistakes
1. Solution not need
2. No KPI baseline
3. Missing business rules
4. No out-of-scope
5. Multiple projects in one BRD
6. No acceptance criteria
7. No sponsor
8. Ignoring POS training
9. No data classification
10. Vendor brochure copy-paste

## Slide 17: BRD Quality Gate
• Score ≥ 80% on quality rubric
• Sponsor sign-off
• All mandatory sections complete
• Then → IT triage

## Slide 18: Certification: BRD Ready
• Attend all 4 sessions
• Submit 1 BRD scoring ≥ 80%
• Sponsor sign-off
• BA coach confirms readiness

## Slide 19: Next Steps
• Use template on Confluence
• Office hours: weekly BA support
• Submit via ServiceNow/Jira BRD form
• Questions: BA team